## Slide 1: POC with Google AI Tools for Contract Analysis
Document AI, Vertex AI, AgentSpace, NotebookLM
Enterprise Strategy & Architecture | June 2025

## Slide 2: Scope & Desired Outcome
Scope:
- Leverage Google Cloud’s AI tools for automating contract analysis.
- Tools include Document AI, Vertex AI, AgentSpace, NotebookLM.
- Evaluate ability to extract, analyze, summarize, and interact with contract data.
Desired Outcome:
- Assess feasibility, effectiveness, and integration potential.
- Make recommendations for broader enterprise use.

## Slide 3: Highlights
- Currently testing Vertex AI for contract risk scoring.
- AgentSpace API integration completed.
- Document AI successfully extracting sample clauses.
- Planning NotebookLM integration for legal Q&A.

## Slide 4: Key Milestones
• GCP setup and user onboarding – ✅ Completed
• Enable AgentSpace APIs – ✅ Completed
• Test Document AI on contracts – 🔄 75% (ETA: 6/5/2025)
• Train custom models in Vertex AI – 🔄 40% (ETA: 6/10/2025)
• Multi-agent pipeline setup – ⏳ 20% (ETA: 6/15/2025)
• NotebookLM integration for internal testing – 🕒 Not started (ETA: 6/20/2025)
• Tool benchmarking and evaluation – 🕒 Not started (ETA: 6/25/2025)
• Final report and recommendations – 🕒 Not started (ETA: 6/30/2025)